## Slide 1: Remote Labs Suggested Changes

## Slide 2: Homepage Description
Issue/Fix
Dot points needed to be added to the options available for a lab.
Screenshot
Before
After

## Slide 3: Instruction Video
Issue/Fix
Instruction video needs to be updated.
I will make a video once the final touches to the Remote Lab have been made.
Screenshot

## Slide 4: Instruction Video V2
Issue/Fix
The instruction video keeps playing if you click off it.
Automatically stop if from playing on leaving the video.
Screenshot

## Slide 5: Header Declaration
Issue/Fix
The title ‘List of available remote labs’ should be wrapped in a header tag.
Wrap it in either an ‘<h1>’ or ‘<h2>’. This will allow me to target it with CSS.
Screenshot

## Slide 6: Lab Selection Text Positioning
Issue/Fix
The text within each row of the table should be centred.
Screenshot

## Slide 7: Lab Selection Text Positioning
Issue/Fix
Schedule booking for the platform should be available. A similar concept is utilised here: https://www.spacecubed.com/en/page/book-open-house
Screenshot

## Slide 8: Only One Lab at a Time
Issue/Fix
Only allow for one lab to be entered at a time. It is too messy having multiple tabs, as the program starts to crumble.
Screenshot

## Slide 9: Only One Lab at a Time
Issue/Fix
This button should automatically be clicked when a lab is opened.
Screenshot

## Slide 10: No ‘Lab Finished’ Warning Required
Issue/Fix
Remove the popup that informs users about the lab’s session concluding if they select ‘finish’.
Screenshot

## Slide 11: Account Settings
Issue/Fix
When clicking on the email at the top right, it should display the option to log out from there.
Screenshot

## Slide 12: Login Popup
Issue/Fix
The ‘Password recovery’ text should be present immediately. It shouldn’t require the user to fail logging in once.
Screenshot

## Slide 13: Registration Form
Issue/Fix
The registration form isn’t appealing to look at. The tab order is also a mess.
Complete redo of the form. Assuming this will be embedded on the new Electromeet website.
Screenshot

## Slide 14: Password Recovery
Issue/Fix
Another page isn’t necessary. Selecting ‘Password recovery’ should simply send an email to the user with the updated details.
Screenshot

## Slide 15: Email Received
Issue/Fix
Remove ‘[SPAM]’ from the subject line.
Change the bottom text to ‘Thankyou for using our Remote Labs’.
Screenshot